[image: image1.png]HIPAA Security Readiness Scorecard

The clock is running. What is your readiness?
Key: v =Done

* = [n Progress

Communicate the security officer designation to the workforce v
Appoint a HIPAA project manager v
Appoint a cross-functional HIPAA project steering committee v
Establish HIPAA subcommittees: Transactions and Code Sets, Privacy, & Security v
Conduct a HIPAA readiness assessment v
Inventory all:

e Policies and procedures for privacy and security v
¢ [nformation systems and the criticality/sensitivity of the information processed v
e Business associates with whom protected health information (PH1) is shared v
e  Bio-medical equipment that stores PHI v
¢ Employees with dial-in/remote access to patient information systems v
e Vendors with dial-in/remote access to patient information systems v
Solicit HIPAA readiness plans from information systems vendors v
Develop a HIPAA compliance plan, budget and reporting system v
Conduct HIPAA awareness sessions for the workforce v

Create new policies, procedures and forms as identified in the readiness assessment
including incident response

Further develop and confirm corporate risk profile

Conduct a risk analysis based upon the findings of the readiness assessment

Develop or update contingency and disaster recovery plans

Establish a facility security plan for safeguarding patient information

Implement destruction procedures for confidential trash and media containing PHI

Adopt backup, storage and retention procedures for all media containing PHI

Create guideline on workstation use and location

Establish a formal configuration/change control process (includes anti-virus updates)

Review access controls and consider creating a role-based model

Automate the process of notifying IT of terminations (to remove accounts in a timely
fashion) and transfers (fo ensure minimum necessary access)

Establish formal security and privacy training program (document training)

Implement HIPAA language for chain of trust agreements (BAC for Privacy)

Determine actions or items to be audited, adopt audit trail retention policy, and
establish and conduct audit trail monitoring process

Define minimum security standards for information systems that process or store PHI

Conduct a vulnerability scan on information systems that process or store PHI

Certify information systems that process or store PHI

Conduct a network intrusion test

Test incident response

Review information security program

Test contingency and disaster recovery plans

HIPAA is not just an IT issue.
HIPAA compliance will require a “Team Effort”





John Parmigiani

National Director, HIPAA Compliance Services

CTG HealthCare Solutions

410-750-2497

john.parmigiani@ctghs.com


