## EHR Implementation Roadmap: 2005 Pilot

| Practice Name: |  | Date: |  |
| --- | --- | --- | --- |
| HealthInsight DOQ-IT Team Facilitator: |  | Clinic Phone: |  |
| Physician Champion: |  | EHR Team Leader: |  |

| Stage | Practice Tasks Recommended for successful movement along the EHR Implementation Roadmap | Milestone Checklist To demonstrate measurable movement along the EHR Implementation Roadmap (Indicate the date when each milestone is completed) | Tools and Services Provided by HealthInsight |
| --- | --- | --- | --- |
| ASSESSMENT | Complete IT readiness assessment Assess current workflow (identify pain points) Begin or continue regular staff meetings (at least monthly) Assign physician champion Organize an EHR selection/implementation team Assign an individual (EHR team leader) and/or team to lead practice changes Commit to: Full provider engagement to enter data Workflow changes necessary to maximize results Read Outlook Associates guide, chapters 1-7 Attend DOQ-IT Learning Session 1 |  | Outlook Associates guide Key EHR articles List of success factors Barriers and solutions worksheet Complete onsite assessment Facilitate staff discussions Conduct workflow analysis Learning Session 1: Assessment and Planning |
|  |  | Date | Milestone |  |
|  |  |  | IT readiness assessment |  |
|  |  |  | Readiness/next steps reviewed |  |
|  |  |  | Physician champion assigned |  |
|  |  |  | Team leader and/or team assigned for practice changes |  |
|  |  |  | Current workflow processes assessed |  |
|  |  |  | Give signed participation agreement to HealthInsight |  |
|  |  |  | Proposed implementation target date |  |
| PLANNING | List clinic goals and priorities (include functions and specific provider needs) Translate identified EHR goals into available EHR system functions and features Identify staff at lower levels of readiness and address their concerns Develop a timeline and project plan Gain support from team members and staff and prepare staff for changes Attend DOQ-IT Learning Session 1 Optional: Write RFI/RFPs Complete a cost/benefit analysis and ROI for an EHR system |  | Sample implementation plans and timelines Key features list Example goals Sample RFI/RFPs ROI spreadsheet tool Financing options Peer interaction with successful clinics Facilitate staff meetings Learning Session 1: Assessment and Planning (March/April 2005) |
|  |  | Date | Milestone |  |
|  |  |  | Clinic has identified goals, priorities and any staff concerns |  |
|  |  |  | EHR goals and associated system functions are listed |  |
|  |  |  | Business plan developed, includes such items as: |  |
|  |  |  | - Target implementation schedule/timeline |  |
|  |  |  | - Estimates of EHR budget and ROI |  |
|  |  |  | - Measurable EHR goals |  |
| SELECTION | Attend structured demonstrations at DOQ-IT Vendor Fair Attend Learning Sessions 2 and 3 Evaluate vendors and create short list of 2–3 vendors Review EHR systems: Run vendors through a clinic-specific case scenario Go on at least one site visit Obtain at least three vendor references Identify and select vendor for hardware, office wiring, and necessary network support for all services and products not included in EHR Negotiate contracts including all aspects of implementation, training, and technical support Continue workflow assessment and changes |  | Vendor selection tools and rating references Sample case scenarios Contracting tips E-mail and conference call discussion forums Learning Sessions 2: Vendor Selection and 3: Contracting (May 18 and June 28) Vendor Fair (June 11) Assist with vendor demonstratons |
|  |  | Date | Milestone |  |
|  |  |  | Negotiate contracts and financing |  |
|  |  |  | EHR vendor selected |  |
|  |  |  | Hardware vendor selected |  |
|  |  |  | Vendor selected for office wiring and cabling needs that are not included in EHR package |  |
| IMPLEMENTATION | Draft EHR system implementation plan and timetable Assign data manager/administrator Assure data conversion and testing completed Assure interfaces completed and tested for: Laboratory Radiology Practice management (billing and scheduling) Referrals Assign a “go-live” date Train staff Attend DOQ-IT Learning Session 4 and/or work directly with your clinic facilitator Celebrate success and address problems |  | Sample data testing documentation Outlook Associates Implementation Guide Sample chart data conversion templates Learning Session 4: Implementation and/or individual assistance (July 2005) Follow-up on your progress Identify additional workflow adaptations |
|  |  | Date | Milestone |  |
|  |  |  | Implementation plan completed |  |
|  |  |  | Contracts completed and signed |  |
|  |  |  | Data manager assigned |  |
|  |  |  | Data conversion and testing completed |  |
|  |  |  | Interfaces tested and working properly |  |
|  |  |  | “Go-live” completed and celebrated |  |
|  |  | Vendor will be the primary driver of this stage, so they should be thoroughly engaged in all aspects of implementation. |  |
| EVALUATION | Conduct post go-live reviews of implementation Conduct additional staff training as needed Evaluate EHR system goals met to date Verify vendor has provided technical infrastructure to capture clinical measures and submit data to CMS through Q-Net exchange Submit DOQ-IT data (available August 2005) Work directly with your clinic facilitator to track your progress |  | CMS performance report to practice (validate as needed) Identify user groups Help with CMS data submission |
|  |  | Date | Milestone |  |
|  |  |  | Post go-live reviews for EHR goals, implementation and additional staff training completed |  |
|  |  |  | Schedule additional staff training |  |
|  |  |  | Data capture verification completed with vendor |  |
|  |  |  | DOQ-IT data being submitted to CMS |  |
|  |  |  | Assess full use of EHR system and address lags |  |
| IMPROVEMENT | Commit to continuous review of clinical and administrative processes Identify and target additional care management and process improvement opportunities Use EHR to optimize practice of evidence-based medicine Attend DOQ-IT Learning Session 5 and/or user groups Continue submission of DOQ-IT data |  | Learning Session 5: Care Management and Improvement (August 2005) New workflow analysis Supply best practice solutions to improve performance data |
|  |  | Date | Milestone |  |
|  |  |  | Reanalyze clinical and administrative processes |  |
|  |  |  | Review performance reports |  |
|  |  |  | Identify quality improvement opportunities |  |
|  |  |  | Redesign work processes to use EHR clinical decision support tools with each patient encounter |  |