## EHR Implementation Roadmap: 2005 Pilot

| Practice Name: |  |  |  | Date: |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| HealthInsight DOQ-IT Team Facilitator: |  |  |  | Clinic Phone: |  |  |  |
| Physician Champion: |  |  |  | EHR Team Leader: |  |  |  |

| Stage |  | Practice Tasks Recommended for successful movement along the EHR Implementation Roadmap | Milestone Checklist To demonstrate measurable movement along the EHR Implementation Roadmap (Indicate the date when each milestone is completed) |  |  | Tools and Services Provided by HealthInsight |
| --- | --- | --- | --- | --- | --- | --- |
| ASSESSMENT |  | - Complete IT readiness assessment - Assess current workflow (identify pain points) - Begin or continue regular staff meetings (at least monthly) - Assign physician champion - Organize an EHR selection/implementation team - Assign an individual (EHR team leader) and/or team to lead practice changes - Commit to: - Full provider engagement to enter data - Workflow changes necessary to maximize results - Read Outlook Associates guide, chapters 1-7 - Attend DOQ-IT Learning Session 1 |  |  |  | - Outlook Associates guide - Key EHR articles - List of success factors - Barriers and solutions worksheet - Complete onsite assessment - Facilitate staff discussions - Conduct workflow analysis - Learning Session 1: Assessment and Planning |
|  |  |  | Date | Milestone |  |  |
|  |  |  |  | IT readiness assessment |  |  |
|  |  |  |  | Readiness/next steps reviewed |  |  |
|  |  |  |  | Physician champion assigned |  |  |
|  |  |  |  | Team leader and/or team assigned for practice changes |  |  |
|  |  |  |  | Current workflow processes assessed |  |  |
|  |  |  |  | Give signed participation agreement to HealthInsight |  |  |
|  |  |  |  | Proposed implementation target date |  |  |
| PLANNING |  | - List clinic goals and priorities (include functions and specific provider needs) - Translate identified EHR goals into available EHR system functions and features - Identify staff at lower levels of readiness and address their concerns - Develop a timeline and project plan - Gain support from team members and staff and prepare staff for changes - Attend DOQ-IT Learning Session 1 Optional: - Write RFI/RFPs - Complete a cost/benefit analysis and ROI for an EHR system |  |  |  | - Sample implementation plans and timelines - Key features list - Example goals - Sample RFI/RFPs - ROI spreadsheet tool - Financing options - Peer interaction with successful clinics - Facilitate staff meetings - Learning Session 1: Assessment and Planning (March/April 2005) |
|  |  |  | Date | Milestone |  |  |
|  |  |  |  | Clinic has identified goals, priorities and any staff concerns |  |  |
|  |  |  |  | EHR goals and associated system functions are listed |  |  |
|  |  |  |  | Business plan developed, includes such items as: |  |  |
|  |  |  |  | - Target implementation schedule/timeline |  |  |
|  |  |  |  | - Estimates of EHR budget and ROI |  |  |
|  |  |  |  | - Measurable EHR goals |  |  |
| SELECTION | - Attend structured demonstrations at DOQ-IT Vendor Fair - Attend Learning Sessions 2 and 3 - Evaluate vendors and create short list of 2–3 vendors - Review EHR systems: - Run vendors through a clinic-specific case scenario - Go on at least one site visit - Obtain at least three vendor references - Identify and select vendor for hardware, office wiring, and necessary network support for all services and products not included in EHR - Negotiate contracts including all aspects of implementation, training, and technical support - Continue workflow assessment and changes |  |  |  | - Vendor selection tools and rating references - Sample case scenarios - Contracting tips - E-mail and conference call discussion forums - Learning Sessions 2: Vendor Selection and 3: Contracting (May 18 and June 28) - Vendor Fair (June 11) - Assist with vendor demonstratons |  |
|  |  |  | Date | Milestone |  |  |
|  |  |  |  | Negotiate contracts and financing |  |  |
|  |  |  |  | EHR vendor selected |  |  |
|  |  |  |  | Hardware vendor selected |  |  |
|  |  |  |  | Vendor selected for office wiring and cabling needs that are not included in EHR package |  |  |
| IMPLEMENTATION | - Draft EHR system implementation plan and timetable - Assign data manager/administrator - Assure data conversion and testing completed - Assure interfaces completed and tested for: - Laboratory - Radiology - Practice management (billing and scheduling) - Referrals - Assign a “go-live” date - Train staff - Attend DOQ-IT Learning Session 4 and/or work directly with your clinic facilitator - Celebrate success and address problems |  |  |  | - Sample data testing documentation - Outlook Associates Implementation Guide - Sample chart data conversion templates - Learning Session 4: Implementation and/or individual assistance (July 2005) - Follow-up on your progress - Identify additional workflow adaptations |  |
|  |  |  | Date | Milestone |  |  |
|  |  |  |  | Implementation plan completed |  |  |
|  |  |  |  | Contracts completed and signed |  |  |
|  |  |  |  | Data manager assigned |  |  |
|  |  |  |  | Data conversion and testing completed |  |  |
|  |  |  |  | Interfaces tested and working properly |  |  |
|  |  |  |  | “Go-live” completed and celebrated |  |  |
|  |  |  | Vendor will be the primary driver of this stage, so they should be thoroughly engaged in all aspects of implementation. |  |  |  |
| EVALUATION | - Conduct post go-live reviews of implementation - Conduct additional staff training as needed - Evaluate EHR system goals met to date - Verify vendor has provided technical infrastructure to capture clinical measures and submit data to CMS through Q-Net exchange - Submit DOQ-IT data (available August 2005) - Work directly with your clinic facilitator to track your progress |  |  |  | - CMS performance report to practice (validate as needed) - Identify user groups - Help with CMS data submission |  |
|  |  |  | Date | Milestone |  |  |
|  |  |  |  | - Post go-live reviews for EHR goals, implementation and additional staff training completed |  |  |
|  |  |  |  | - Schedule additional staff training |  |  |
|  |  |  |  | - Data capture verification completed with vendor |  |  |
|  |  |  |  | - DOQ-IT data being submitted to CMS |  |  |
|  |  |  |  | Assess full use of EHR system and address lags |  |  |
| IMPROVEMENT | - Commit to continuous review of clinical and administrative processes - Identify and target additional care management and process improvement opportunities - Use EHR to optimize practice of evidence-based medicine - Attend DOQ-IT Learning Session 5 and/or user groups - Continue submission of DOQ-IT data |  |  |  | - Learning Session 5: Care Management and Improvement (August 2005) - New workflow analysis - Supply best practice solutions to improve performance data |  |
|  |  |  | Date | Milestone |  |  |
|  |  |  |  | - Reanalyze clinical and administrative processes |  |  |
|  |  |  |  | Review performance reports |  |  |
|  |  |  |  | - Identify quality improvement opportunities |  |  |
|  |  |  |  | - Redesign work processes to use EHR clinical decision support tools with each patient encounter |  |  |